**ForecastSend “Schedule”**

***New “Schedule"***

**Deadline: August 30th (Subjected to Change)**

* August 28-29th ~ Finish GUI
* August 22-26th ~ Finish SMS part of Project
* August 15-16th ~ Start SMS part of project; have research done by this time
* August 12-14th ~ Finish “Text/String” Part of Project **AUG 12th**  **[COMPLETED]**
  + Set up Github – July 17-18th **JULY 17th [COMPLETED]**
  + “Fill in Parameters” – August 1-2nd **AUG 2nd [COMPLETED]**
  + Optional Closing Message – August 3-4th **AUG 5th [COMPLETED]**
  + Creating the Forecast Body – August 9-10th **AUG 11th [COMPLETED]**
* July 15th ~ Submit Plan for Application **[COMPLETED]**

***Old “Schedule”***

**Deadline: August 11th (Subjected to Change)**

* August 9-10th ~ Finish GUI
* August 3-7th ~ Finish SMS part of Project
* July 27-28th ~ Start SMS part of project; have research done by this time
* July 21-24th **EXTENDED: 23-25th** ~ Finish “Text/String” Part of Project
  + Set up Github – July 17-18th **JULY 17th [COMPLETED]**
  + “Fill in Parameters” – July 19-21st **EXTENDED: 22nd**
* July 15th ~ Submit Plan for Application **[COMPLETED]**