**ForecastSend “Schedule”**

**Deadline: August 11th (Subjected to Change)**

* August 9-10th ~ Finish GUI
* August 3-7th ~ Finish SMS part of Project
* July 27-28th ~ Start SMS part of project; have research done by this time
* July 21-24th ~ Finish “Text/String” Part of Project
  + Set up Github – July 17-18th
* July 15th ~ Submit Plan for Application [**COMPLETED]**